Hooli XYZ

**Sprint 3 Report**

**Sprint Period:** 12/04/2016 – 02/05/2016

**Members:**

Connor Beardsmore – 15504319

Brendan Lally – 18407220

Adam Brown – 18338993

Jordan Chou – 18348691

Edward Lim - 18339145

**Table of Contents:**

1. Sprint Planning
2. SCRUM Meetings
3. Sprint Review
4. Sprint Retrospective

Appendix A: CSV of all user stories

Appendix B: Screenshots of Functionality

**1. Sprint Planning**

**User Stories:**

The following user stories were selected for completion in Sprint 3.

|  |  |  |  |
| --- | --- | --- | --- |
| Number: | User Story: | Area: | Effort Points: |
| 1 | As a User, I want to edit my submissions so that I can fix spelling errors. | Posting Submission | 2 |
| 2 | As a User, I want to comment on a submission so that I can voice my support of the idea. | Commenting | 2 |
| 3 | As a User, I want to suggest improvements to a submission so that I can improve on an idea. | Commenting | 2 |
| 4 | As a User, I want to edit my comments so that I can fix spelling errors. | Commenting | 5 |
| 5 | As a User, I want to edit my improvements so that I can fix spelling errors. | Commenting | 5 |
| 6 | As a User, I want to delete my comment so that I can remove my comment. | Commenting | 3 |
| 7 | As a User, I want to delete my improvement so that I can remove my improvement. | Commenting | 3 |
| 8 | As a User, I want to up-vote on submissions so that I can support submissions I like. | Voting | 3 |
| 9 | As a User, I want to down-vote on submissions so that I can acknowledge submissions I dislike. | Voting | 3 |
| 10 | As a User, I want to see the total votes for a submission so that I can see how popular it is. | Voting | 1 |
| 11 | As a User, I want to sort submissions based on date so that I can see the newest submissions. | Viewing Submissions | 5 |
| 12 | As a User, I want to sort submissions based on popularity so that I can see the most popular submissions. | Viewing Submissions | 5 |
| 13 | As a User, I want to sort submissions based on views so that I can see the most popular submissions. | Viewing Submissions | 3 |
| 14 | As a User, I want to categorize my submission so that other users can find it easily. | Viewing Submissions | 3 |
| 15 | As a User, I want to view submissions based on category so that I can view relevant submissions. | Viewing Submissions | 5 |
| 15 | As a User, I want to search all submissions so that I can find one relevant to my field of study. | Viewing Submissions | 5 |

**Sprint Goal:**

**Task Breakdown:**

The user stories for the sprint were broken down into simpler high-level task units. These tasks must be finished before the user stories can be reviewed, accepted and completed:

* Git good.

**Task Distribution:**

|  |  |
| --- | --- |
| Members: | Area of Focus: |
| Jordan, Connor | Viewing Submissions. Sorting and Searching. |
| Jordan, Adam | Commenting. Posting, Editing and Deleting. |
| Brendan, Edward | Voting. Up-vote, Down-vote and Total votes. |

**Effort Estimation:**

**2. SCRUM Meeting**

**Meeting #1 : 13/04/16**

|  |  |  |  |
| --- | --- | --- | --- |
| Members: | Completed | Uncompleted | Issues |
| Connor | - | (11) (12) (13) (14) (15) | - |
| Jordan, Adam | - | (1) (2) (3) (4) (5) (6) (7) | - |
| Brendan, Edward | - | (8) (9) (10) | - |

**Meeting #2 : 19/04/16**

|  |  |  |  |
| --- | --- | --- | --- |
| Members: | Completed | Uncompleted | Issues |
| Connor |  |  |  |
| Jordan, Adam |  |  |  |
| Brendan, Edward |  |  |  |

**Meeting #3 : 25/05/16**

|  |  |  |  |
| --- | --- | --- | --- |
| Members: | Completed | Uncompleted | Issues |
| Connor |  |  |  |
| Jordan, Adam |  |  |  |
| Brendan, Edward |  |  |  |

**Meeting #4 : 02/05/16**

|  |  |  |  |
| --- | --- | --- | --- |
| Members: | Completed | Uncompleted | Issues |
| Connor |  |  |  |
| Jordan, Adam |  |  |  |
| Brendan, Edward |  |  |  |

**3. Sprint Review**

**Completed User Stories:**

* Nothing yet.

**Unfinished User Stories:**

* As a User, I want to edit my submissions so that I can fix spelling errors.
* As a User, I want to comment on a submission so that I can voice my support of the idea.
* As a User, I want to suggest improvements to a submission so that I can improve on an idea.
* As a User, I want to edit my comments so that I can fix spelling errors.
* As a User, I want to edit my improvements so that I can fix spelling errors.
* As a User, I want to delete my comment so that I can remove my comment.
* As a User, I want to delete my improvement so that I can remove my improvement.
* As a User, I want to up-vote on submissions so that I can support submissions I like.
* As a User, I want to down-vote on submissions so that I can acknowledge submissions I dislike.
* As a User, I want to see the total votes for a submission so that I can see how popular it is.
* As a User, I want to sort submissions based on date so that I can see the newest submissions.
* As a User, I want to sort submissions based on popularity so that I can see the most popular submissions.
* As a User, I want to sort submissions based on views so that I can see the most popular submissions.
* As a User, I want to categorize my submission so that other users can find it easily.
* As a User, I want to view submissions based on category so that I can view relevant submissions.
* As a User, I want to search all submissions so that I can find one relevant to my field of study.

**Review Data:**

* Total Stories: 45
* Completed: 12
* Uncompleted: 33
* Total Progress: 27%

**Review Data:**

The statistics and data within the figures below were produced via the Pivotal Tracker software utilized by the team. They illustrate the progress throughout the current iteration and progress towards the final release.

**4. Sprint Retrospective**

**Sprint Ratings**

* Communication: /10
* Performance: /10
* Work Ethic: /10

**What went well?**

**We want to keep doing:**

**What did not go well?**

**We want to start:**

**Appendix B: Screenshots of Functionality**